## Slide 1
Social Robotics 2
Weekly Report for 26-30 Oct 2020
(Team Name TBD)
Andrew Nguyen | Bryce George | Colton Homuth | William Ross
Dr. Adham Atyabi
(Faculty Sponsor TBD)
October 30, 2020

## Slide 2: Week Summary:
Met with sponsor to begin discussion of project scope and deliverables on 10/29
  Introduced to NAO Robot
  Identified key work areas:
    Vision
    Cognition
    Motion
    Speech
  Desired outcome: a humanoid, social robot that can interact with ASD children to develop recognition and understanding of social cues
Investigating initial scope proposal
Setup project GitHub:
  https://github.com/ancient-sentinel/UCCS-Social-Robotics

## Slide 3: Coming Week:
Member’s assigned research tasks
Member meeting 11/1
  Discuss research findings
  Refine project scope proposal
  Identify key steps going forward
  Define member project roles
  Define project standards and expectations for coding, documentation, communication, and source control
Request time to begin working with the robot (TBD)
Identify NAO compatible Jetson Nano Developer Kit GPUs available within budget
Begin requirement analysis